***Product  
 Backlog***

**Tim Verhees**

*13-01-2023  
V1.5*

# **Versions**

|  |  |  |
| --- | --- | --- |
| **Datum** | **Versie** | **Omschrijving wijziging** |
| **06-09-2022** | 0.1 | Initial version and lay-out of document |
| **09-09-2022** | 1.0 | First finished version |
| **16-09-2022** | 1.1 | Added Acceptance Criteria |
| **23-09-2022** | 1.2 | Erased one user story and edited another in light of realism scope |
| **25-11-2022** | 1.3 | Erased two user stories in light of scope :’( |
| **13-01-2023** | 1.5 | Final version, featuring accomplished user stories. |

# **User Stories**

It is important for both the scrum team and the product owner that every single type of user is taken into account when building an application. Each different kind of user may want different things. An admin for instance, might want more insight and moderation into what is able to be done by a regular user. Whilst a regular user might just want more oversight over the data that is relevant to them. Through working out what the product owner wants of the application, you can assert which type of user wants what, how important it is to the product owner and how difficult it might be to implement. Through this we can ascertain the priority for each User Story.

Below you will see the table for the relevant user stories for my Yu-Gi-Oh project. All values are ranked between 1 and 10. Where 1 is the lowest value and 10 the highest.

|  |  |  |  |
| --- | --- | --- | --- |
| **USER STORY & ACCEPTANCE CRITERIA** | **Value** | **Effort** | **Priority** |
| As a **user** I want to be able to view the cards available so that I can choose the cards for my ban list.  **Given that** the user is able to log in **when** the user wants to view cards. **Then ensure** that the cards are shown. | **10** | **4** | **10** |
| As a **user** I want to be able to create, update and delete my ban list so that I can have full control over the ones I make.  **Given that** the user is able to log in and view the cards **when** the user wants to create one. **Then ensure** that the ban list is assigned to the user. | **9** | **6** | **9** |
| As an **admin** I want to be able to add cards to the list of available cards so that the users have a bigger list of cards with which they can create ban-lists.  **Given that** the admin is logged in and has filled in the appropriate fields **when** they wants to create a new card. **Then ensure** that the card is saved to the database and is visible to all users. | **8** | **8** | **8** |
| As a **user** I want to be able to filter cards through various applicable attributes in order to better find the card I am looking for.  **Given that** the user is logged in and has filled in the filters **when** they want to view specific cards. **Then ensure** that the proper cards are shown. | **6** | **7** | **6** |
| As a **user** I want to be able to create an account to login to the website.  **Given that** the user is able to access the website **when** they want to create an account. **Then ensure** that they know account creation is successful. | **10** | **9** | **10** |
|  |  |  |  |
| As an **admin** I want to be able to request images for newly created cards in order to have each card have their own unique image.  **Given that** the admin has filled in a valid name for the card in question **when** they want to add an image to the card. **Then ensure** that they are made aware of the change. | **9** | **10** | **10** |

|  |  |
| --- | --- |
| **USER STORY** | **Completed?** |
| As a **user** I want to be able to view the cards available so that I can choose the cards for my ban list.  **Given that** the user is able to log in **when** the user wants to view cards. **Then ensure** that the cards are shown. | **Yes** |
| As a **user** I want to be able to create, update and delete my ban list so that I can have full control over the ones I make.  **Given that** the user is able to log in and view the cards **when** the user wants to create one. **Then ensure** that the ban list is assigned to the user. | **No** |
| As an **admin** I want to be able to add cards to the list of available cards so that the users have a bigger list of cards with which they can create ban-lists.  **Given that** the admin is logged in and has filled in the appropriate fields **when** they wants to create a new card. **Then ensure** that the card is saved to the database and is visible to all users. | **Yes** |
| As a **user** I want to be able to filter cards through various applicable attributes in order to better find the card I am looking for.  **Given that** the user is logged in and has filled in the filters **when** they want to view specific cards. **Then ensure** that the proper cards are shown. | **No** |
| As a **user** I want to be able to create an account to login to the website.  **Given that** the user is able to access the website **when** they want to create an account. **Then ensure** that they know account creation is successful. | **Yes** |
| As an **admin** I want to be able to request images for newly created cards in order to have each card have their own unique image.  **Given that** the admin has filled in a valid name for the card in question **when** they want to add an image to the card. **Then ensure** that they are made aware of the change. | **Yes** |